**ACCEPTATION ACT**

|  |  |
| --- | --- |
| **DATE:** | Wednesday, July 15, 2020. |
| **CONTACT METHOD:** | Mail |
| **TITTLE:** | Early Sprint 1 - Acceptation Act, |

**ATTENDANCE**

|  |  |
| --- | --- |
| **NAME** | **ROLE** |
| Eng. Pedro Xavier Gavilanez Chiriboga | Client |
| Guillermo Enrique Bernal Moreira | Scrum Master |
| Karen Monserrat Bermudez Moreria | Product Owner |

**ACT POINTS:**

* Sprint 1 State until Wednesday July 15, 2020.
* Web server access credentials.
* Revision of the user histories in Asana Platform.
* Client Feedback
* Scheduling of the scrum review meeting on July 18, 2020.

**OBSERVATIONS/DECISIONS:**

* The Sprint 1 planning includes the stories.
  + Initialization of environments: [AL- 00]
  + Web Page for Administrator: [AD-FU-01] Login, [AD-FU-02] Home and Navbar, [AD-FU-05] Create payment items, [AD-FU-11] Consult payments items, [AD-FU-19] Daily Reports of visits, [AD-FU-20] Daily Reports of payments items, [AD-FU-25] Logout, [AD-MC-01] Register of residents, [AD-MC-02] Register of security staff.
  + Resident App: [RE-FU-01] Login, [RE-FU-02] Home and Navbar, [RE-FU-05] Consult Payment items, [RE-FU-16] Notification of visit, [RE-FU-22] Logout.
  + Security Personal App: [PS-FU-01] Login, [PS-FU-02] Home and Navbar, [PS-FU-12] Logout.
* The web server access credentials were generated and delivered on Wednesday July 14 of 2020 together with the ESPOL exam week, the learning time of the technology and the technical problems of two members hindered the development of the Sprint.
* The change of Database project motor from Sql-server to PostgreSQL affect the user history [AL-01] subtask assigned to Eduardo.
* The current state of the project is overdue, the current user histories complete are: [AL-00], [AD-FU-01], [AD-FU-02], [AD-FU-03], [RE-FU-01], [RE-FU-02], [RE-FU-22], [PS-FU-01], [PS-FU-02],[PS-FU-12].
* The optimist Final Scrum state of user histories complete includes to: [AD-FU-5], [AD-FU-11], [AD-MC-01], [AD-MC-02].
* The sprint deployment will be the Saturday 18 of July of 2020.
* The sprint review meeting will be in the night of the Saturday 18 of July of 2020.

**ACCEPTATION ACT:**

The urbanization “Alameda del Río” will declare on behalf of Eng. Pedro Xavier Gavilanez C. that it has been made aware of the points mentioned in the previous section, as well as the veracity of them both in content and dates.

I emphasize the support for the development team and understand the problems that arose during the execution of the sprint. Finally I accept the content of the Early Acceptation Act and the dates of the scrum review.

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

Guillermo Bernal M. Karen Bermudez M.  
 **Scrum Master Product Owner**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

Eng. Pedro Gavilanez C.

**Alameda President**