ESCUELA SUPERIOR 
PÓLITECNICA DEL LITORAL

ALAMEDA DEL RÍO 

AUTHORS:

- AGUILAR MORA OSWALDO

- BERMUDEZ MOREIRA KAREN

- BERNAL MOREIRA GUILLERMO

- ORTIZ HOLGUIN EDUARDO

- WONG PAVON HUGO

SUBJECT: SOFTWARE ENG. II
TUTOR: PHD. MERA CARLOS
DEADLINE: 2020/07/12

Content

1.	Abstract	2

2.	Description	2

2.1.	Client	3

2.2.	Team	3

2.3.	Tutor	3

2.4.	Product	3

3.	Product Specifications	5

3.1.	Web	5

3.2.	Resident Mobile app	5

3.3.	Security Staff Mobile app	5

3.4.	Component Diagram	5

3.5.	Deployment Diagram	6

4.	Scrum Methodology	7

4.1.	Roles	7

4.2.	Sprints	7

4.3.	Team Speed	8

4.4.	User Stories	8

4.5.	Scrum Poker	9

4.6.	Backlog	10

4.7.	Dependencies	15

5.	Project Control	16

5.1.	Click Up	16

5.2.	GitHub	19

5.3.	Teams	20

5.4.	Meetings Rules	20

6.	Technology, Tools and implementation decisions	22

6.1.	Overview	22

6.2.	React Native and React.js	22

6.3.	React Hook	24

6.4.	GraphQL	24

6.5.	Django	25

6.6.	Django Graphene	25

6.7.	Grommet	26

6.8.	EsLint	26

6.9.	Airbnb Style Guide	27

6.10.	Jest	28

6.11.	Chrome DevTools	28

6.12.	Android Profiler	29

6.13.	Django Roles and GraphQL-JWT	29

6.14.	Windows Server 2003	30

6.15.	PostgreSQL	30

7.	Pre-Sprint	31

7.1.	Meetings	31

7.2.	Considerations	31

8.	Sprint 1	32

8.1.	Week 1	32

8.2.	Week 2	32

8.3.	Week 3	32

8.4.	Meetings	32

8.5.	Client Accpetance	33

Abstract

This document contains the report corresponding to the project “ALAMEDA DEL RÍO” of GROUP#4 belonging to the SOFTWARE ENGINEERING II course of 2020-PAO I.

The report contains a description of the project, client information, scrum methodology, implementations, and important decisions.

Description

The project is a continuation of the project of SOFTWARE ENGINEERING I course of 2019-PAO II.

Client

The client of the project is “Alameda del Río”, Alameda is urbanization in Guayaquil near to Daule river and  Terminal Terrestre Highway.

The represent of Alameda in the project is Eng. Pedro Xavier Gavilanez Chiriboga, president of “Alameda del Río”.

Team

The team initially consisted of four members that carried out the requirements gathering and the tasks of SOFTWARE ENGINEERING I course of 2019-PAO II. The initial four members are:

In SOFTWARE ENGINEERING II course of 2020-PAO I the team received new incorporation completing five members. The new member is:

- Aguilar Mora Oswaldo Josmany

Tutor

The tutor of the project in SOFTWARE ENGINEERING I course of 2019-PAO II was  Dr. Carlos Mera, in the second part of the project in SOFTWARE ENGINEERING II course of 2020-PAO I the tutor continues another term with the team.

Product

The initial scope of the project in SOFTWARE ENGINEERING II course of 2019-PAO II  consisted in a Web Administrator, database, Mobile apps for residents and security staff, hardware implementation in urbanization but since the COVID emergency in Ecuador and the mobility restriction affect the final scope consists only in:

- Web Administrator.

- Resident Mobile App.

- Security Staff Mobile App.

- Database.

Figure 1.- Redefinition of project scope for COVID emergency.

Product Specifications

Web

The client requires a Web module for the Administrator, in this module the administrator will create de profiles of residents and security staff, the management of these users, and the possibility of generating aliquots and reports.

Resident Mobile app

The client requires a mobile app for the resident, in this app, the resident will control the staff information, will generate invitations for his friends, and receive the information and deadlines of the aliquots. Additionally, the resident will receive a notification when a visitor shows up at the gatehouse of the urbanization.

Security Staff Mobile app

The client requires a mobile app for the security staff, in this app the security staff will see the actives invitations and send to the resident the notification of the visitor in the gatehouse. Additionally, the security staff will see the information on payments and aliquots of the residents in order to authorize or deny certain services to the residents.

Component Diagram

Figure 2.- Alameda Project - Component Diagram

Deployment Diagram

Figure 3.- Alameda Project - Deployment Diagram

Scrum Methodology

Roles

| MEMBER | ROLE | START SEMESTER |
| --- | --- | --- |
| Guillermo Enrique Bernal Moreira | Scrum Master | 2019 - PAO II |
| Hugo Bryan Wong Pavon | Developer Team | 2019 - PAO II |
| Karen Monserrat Bermudez Moreira | Product Owner | 2019 - PAO II |
| Luis Eduardo Ortiz Holguin | Developer Team | 2019 - PAO II |
| Oswaldo Josmany Aguilar Mora | Developer Team | 2020 - PAO I |
| Eng. Pedro Xavier Gavilanez Chiriboga | Client | 2019 - PAO II |

Table 1. Scrum Roles

Sprints

The scrum project consists of three sprints of three week, the last sprint ends a week before the second partial evaluation.

| Sprint 1 | Week 1 | 29-jun | 4-jul |
| --- | --- | --- | --- |
|  | Week 2 | 6-jul | 11-jul |
|  | Week 3 | 13-jul | 18-jul |
| Sprint 2 | Week 1 | 20-jul | 25-jul |
|  | Week 2 | 27-jul | 1-aug |
|  | Week 3 | 3-aug | 8-aug |
| Sprint 3 | Week 1 | 10-aug | 15-aug |
|  | Week 2 | 17-aug | 22-aug |
|  | Week 3 | 24-aug | 29-aug |
|  | Deadline | 31-aug | 4-sep |

Table 2.- Sprints divisions and dates

Team Speed

Considering the rule of 1 effort point is equivalent to 1 hour/men the team speed for a sprint is 117 points.

| SOFTWARE ENGINEERING II - SCRUM ALAMEDA |  |  |  |  |
| --- | --- | --- | --- | --- |
| MEMBER |  | ROLE | H/M WEEK | SPEED SPRINT |
| Eduardo Ortiz |  | D.T. | 7,5 | 22,5 |
| Guillermo Bernal |  | S.M. | 8 | 24 |
| Hugo Wong |  | D.T. | 8 | 24 |
| Karen Bermudez |  | D.T. | 7,5 | 22,5 |
| Oswaldo Aguilar |  | D.T. | 8 | 24 |
|  |  |  | 39 | 117 |

Table 3. Team Speed calculation

User Stories

The project consists of 69 user stories divided into the three roles and an initial story; the codification of the stories follows the structure(USER-ACTIVITY-COUNTER).

The available users’ codes are:

- AL referring to Urbanization “Alameda del Río”.

- AD referring to Web Administrator or Alameda Administrator.

- PS referring to Security Staff.

- RE referring to Alameda resident.

The available activity codes are:

- MC referring to the profile’s management.

- FU referring to systems functionalities.

- This code isn’t present in the initial story AL-00.

The counter number follow three rules and one exception:

- Is a number of two digits.

- The counter starts in 01 and it’s incremental in the next story.

- In the case of the counter in range 1-9, the number was preceded by a 0 in order to complete two digits.

- The exception is in the initial project story AL-00 that refers to the environment creation.

The stories priorities are:

- Urgent.

- High.

- Normal.

- Low.

Scrum Poker

In order to estimate the user stories, the team scheduled a meeting on Friday 26 of June, the rules and considerations are:

- https://play.planningpoker.com/play/game/GaKn7U6ZdVrDnyYpsGK4rMy19FNtxgcv.

- The meeting platform is Teams, urgent, and obligatory.

- The host and environment manager are Oswaldo Aguilar Mora.

- The equivalence of an effort point is 1 hour/men.

- Three votes with the same estimation are considered a group agreement.

- In case of disagreement, the team should talk and later vote again.

- Modification of votes is allowed.

- The scale is [0, 1/2, 1, 2, 3, 5, 8, 13, 20, 40, 100, ?, Pass] and No break.

- In case of all members vote ? or Pass, the tutor vote will be considered.

Figure 4. Scrum Poker Platform - Story 59

Backlog

| CODE | DETAIL | PRIORITY | ESTIMATE |
| --- | --- | --- | --- |
| AL-00 | As a client (Alameda), I want residents and security staff to have mobile applications controlled by a web application for the administrator with the persistence of data in a BD. | Urgent | 8 |
| AD-FU-01 | As an administrator, I want to be able to enter the web control module with my username and password. | High | 8 |
| AD-FU-02 | As an administrator, I want to be able to see all the options offered by the application and the main page. | Normal | 5 |
| AD-FU-03 | As an administrator, I want to be able to consult my registered information. | Low | 2 |
| AD-FU-04 | As an administrator, I want to be able to edit my registered information. | Low | 3 |
| AD-FU-05 | As an administrator, I want to be able to generate a new item to be collected for all residences. | High | 3 |
| AD-FU-06 | As an administrator, I want to be able to generate a new item to be charged per villa, | Low | 3 |
| AD-FU-07 | As an administrator, I want to be able to change the status of an item of a villa to "PAID / CANCELED" or "DEBT" with its respective value. | High | 2 |
| AD-FU-08 | As an administrator, I want to be able to see the general balance of debts of each residence. | Normal | 5 |
| AD-FU-09 | As an administrator, I want to see the current debts of the resident. | High | 2 |
| AD-FU-10 | As an administrator, I want to see the payment history of a residence. | Normal | 3 |
| AD-FU-11 | As an administrator, I want to see all the payment items created. | High | 2 |
| AD-FU-12 | As an administrator, I want to see the information on a specific payment item. | Low | 2 |
| AD-FU-13 | As an administrator, I want to see the general balance of the payment status of the payment item. | Normal | 5 |
| AD-FU-14 | As an administrator, I want to see a list of the villas missing to cancel the payment item. | Normal | 2 |
| AD-FU-15 | As an administrator, I want to edit the information of an existing payment item. | Low | 2 |
| AD-FU-16 | As an administrator, I want to delete a created payment item. | Normal | 3 |
| AD-FU-17 | As an administrator, I want to see the history of visits by the villa. | Normal | 3 |
| AD-FU-18 | As an administrator, I want to see the visit history of Alameda. | High | 3 |
| AD-FU-19 | As an administrator, I want to receive daily reports of visits to the urbanization. | High | 13 |
| AD-FU-20 | As an administrator, I want to receive daily reports on the status of the items and debts in the urbanization. | High | 13 |
| AD-FU-21 | As an administrator, I want to see comments and suggestions from residents. | Low | 3 |
| AD-FU-22 | As an administrator, I want to respond to these comments and suggestions. | Low | 2 |
| AD-FU-23 | As an administrator, I want to receive daily reports of comments and suggestions. | Low | 5 |
| AD-FU-24 | As an administrator, I want to be able to mark or categorize the comments and suggestions that I receive. | Low | 3 |
| AD-FU-25 | As an administrator, I want to be able to log out of the web system. | High | 1 |
| AD-MC-01 | As an administrator, I want to be able to register residents in the app. | High | 13 |
| AD-MC-02 | As an administrator, I want to be able to register the security staff in the application. | High | 5 |
| AD-MC-03 | As an administrator, I want to be able to consult the accounts of the residents. | Normal | 3 |
| AD-MC-04 | As an administrator, I want to be able to consult the accounts of the security staff. | Normal | 3 |
| AD-MC-05 | As an administrator, I want to be able to edit the profile fields of the residents' accounts. | Low | 4 |
| AD-MC-06 | As an administrator, I want to be able to edit the profile fields of the security person's accounts. | Low | 2 |
| AD-MC-07 | As an administrator, I want to be able to cancel the account associated with a resident. | Low | 2 |
| AD-MC-08 | As an administrator, I want to be able to cancel the account associated with a member of the security staff. | Low | 2 |
| RE-FU-01 | As a resident, I want to be able to enter the mobile application with my username and password. | High | 13 |
| RE-FU-02 | As a resident, I want to be able to see all the options offered by the application and the main page. | Normal | 8 |
| RE-FU-03 | As a resident, I want to be able to consult my personal information. | Low | 5 |
| RE-FU-04 | As a resident, I want to be able to edit my allowed information. | Low | 20 |
| RE-FU-05 | As a resident, I want to see the current items pending payment. | High | 8 |
| RE-FU-06 | As a resident, I want to see the history of my payment items. | Low | 13 |
| RE-FU-07 | As a resident, I want to see my active visitor invitations. | High | 13 |
| RE-FU-08 | As a resident, I want to generate new invitations | High | 8 |
| RE-FU-09 | As a resident, I want to edit active invitations. | Low | 8 |
| RE-FU-10 | As a resident, I want to cancel active invitations. | Normal | 13 |
| RE-FU-11 | As a resident, I want to see my visitor list. | Normal | 8 |
| RE-FU-12 | As a resident, I want to add a new visitor. | Normal | 5 |
| RE-FU-13 | As a resident, I want to see the detail of the visitors. | Low | 3 |
| RE-FU-14 | As a resident, I want to edit the detail of the visitors. | Low | 8 |
| RE-FU-15 | As a resident, I want to remove a visitor from my list. | Low | 8 |
| RE-FU-16 | As a resident, I want to be notified when the visitor shows up at the sentry box of the urbanization. | High | 5 |
| RE-FU-17 | As a resident, I want to be able to accept the visitor's income once it arrives. | High | 8 |
| RE-FU-18 | As a resident, I want to have a communication channel with a sentry box. | Low | 5 |
| RE-FU-19 | As a resident, I want to see my comments and suggestions sent. | Low | 5 |
| RE-FU-20 | As a resident, I want to be able to send new comments and suggestions. | Low | 3 |
| RE-FU-21 | As a resident, I want to be able to see the administrator's response to my comments or suggestions. | Low | 3 |
| RE-FU-22 | As a resident, I want to be able to log out. | High | 2 |
| PS-FU-01 | As a Security Staff, I want to be able to enter the mobile application with my username and password. | High | 3 |
| PS-FU-02 | As a security staff, I want to be able to see all the options offered by the application and the main page. | Normal | 3 |
| PS-FU-03 | As a security staff, I want to see the list of villas. | High | 5 |
| PS-FU-04 | As a security staff, I want to see the basic information about the villa. | Normal | 8 |
| PS-FU-05 | As a security staff, I want to see the villas that are in “mora”. | High | 5 |
| PS-FU-06 | As a security staff, I want to see the active visits of the day. | High | 5 |
| PS-FU-07 | As a security staff, I want to be able to enter the invitation code and verify the data | High | 8 |
| PS-FU-08 | As a security staff, I want to inform the resident of the arrival of the visit to the sentry box. | High | 5 |
| PS-FU-09 | As a security staff, I want to mark the entrance of the visit. | Normal | 3 |
| PS-FU-10 | As a security staff, I want to mark the departure of the visit. | Low | 3 |
| PS-FU-11 | As a security staff, I want to have a communication channel with the villas/residents. | Low | 3 |
| PS-FU-12 | As a security staff, I want to log out. | High | 1 |
| PS-FU-13 | As a Security Staff, I want to be able to see the residents per villa on a map so I can give directions to visitors. | Normal | 20 |

Table 4.- User Stories Backlog

Dependencies

Figure 5. User stories dependencies

Project Control

Click Up

The task management platform of this project is “Click up”, at the beginning of the project was “Asana”  but in the free version of this isn’t the link of dependencies between stories, for this reason, the team decided to change the platform.

The link to	 the project “Click up” environment is https://app.clickup.com/4208477/v/l/5-16514668-1?pr=10203943.

Environment Structure:

- Backlog

- Sprint 1

- Sprint 2

- Sprint 3

- Bugs

- Meetings

- Other Tasks

Figure 6.- Principal page of Click Up project.

Story Format:

- Code of Story

- Members Assigned

- Subtasks

- Dependencies

- GitHub Connection

- Time Estimated

- Comments

Figure 7. User story task in Click Up

An important characteristic of Click up is the Github connection, the members before start coding should link the repository and create the branch.

Figure 8. Github Connection to a tasks or subtask

Another important characteristic of Click Up is the time control of activities, with only a click a timer starts and helps report the developing time.

Figure 9. Time tracker of a task in Click up

Finally Click up have the option of document creation, which helps converge all information and also have a variety of views.

Figure 10.- Use of Time S1 Document in Click Up

GitHub

In this project in order to facilities the project control, the team created five repositories:

- Documentación: https://github.com/Oswagui/-Documentation-open-neighborhood-

- Web – Frontend: https://github.com/Bernix01/open-neighborhood

- Web - Backend: https://github.com/Bernix01/open-neighborhood-backend

- Security Staff Mobile App: https://github.com/Bernix01/open-neighborhood-app-security

- Resident Mobile App: https://github.com/Bernix01/open-neighborhood-app-resident

Additionally, the team follow a strict protocol of commits, branches, pull requests, and check:

- First, the member should be creating a branch of task with the link in Click up Platform.

- Code and Commits.

- Pull Request.

- Pass Tests and Code Stilling.

- Resolve Conflict.

- Assign a Reviewer.

- Check and comment.

- Accept the pull Request.

Figure 11.- Github Test and Accept

Figure 12. Github pull reviewer

Teams

The team has a private channel in course teams, in the files section, have a compilation of all documents of the project. Additionally, this platform is the meeting platform for the group.

Meetings Rules

The meetings are important in this project and are divided in the following types:

- Scrum Meetings.

- Teacher Guide Meetings.

- Bugs Resolution Meetings.

- Technology Explanation Meetings.

- Other Meetings.

The rules are:

- Daily Scrum Meeting will be from Monday to Saturday at 7:30 pm.

- Is obligatory assist to Sprint Planification Meeting.

- The assistance of Daily Scrum Meeting is important but in case of a problem or member’s inability to attend this, the member should advise Scrum master and send the answer to the Daily Scrum questions.

- The Bugs Resolution, Technology Explanation is optional but is obligatory to check the records of the meeting.

- In case the Scrum Master can’t assist to a Meeting should assign a represent and host of the meeting.

- The meeting minutes will be in teams and “click up” platform, but the sign of these will be postponed to a future date.

- The tutor guide meetings will be in the subject class hour.

- The Scrum Master can schedule an Urgent Meeting with obligatory attendance of members-only in the case that the members will be notified with a day of anticipation.

Technology, Tools and implementation decisions

Overview

| TECHNOLOGY/TOOL | USE |
| --- | --- |
| React Native and React.js | Mobile App Framework and JavaScript library. |
| React Hook | React API, Hooking techniques. |
| Graphql | Query Language in Client-Side |
| Graphql Hooks | Alternative API to Apollo Hooks in Client-Side |
| Django | Web framework in server-side |
| Django Graphene | Add Graphql functionality in Django Project |
| Grommet | Uikit, React-based framework that provides accessibility, modularity, responsiveness, and themes in a tidy package. |
| GitHub Actions | Build Automation |
| Airbnb | Coding Standard |
| EsLint | Enforcing coding standards |
| EsLint | Preemptive Error Detection |
| Jest | Test Cases frontend |
| Django Test Cases Graphene Test Case | Test Cases backend |
| Chrome DevTools | Profiling web |
| Android Studio profiling tool | Profiling apps |
| Django Roles | Roles Control Tool |
| graphql-jwt | Authentication Tool |
| Windows Server 2013 | Server Operating System |
| PostgreSQL | Server DataBase |

Table 5.- Overview of tools and technology in the project

React Native and React.js

The Scrum team decided to have React Native as the mobile application framework of the project and React.js was chosen as the JavaScript library to build the user interfaces for Alameda’s Administrator.

The main reason for the decision to choose React Native and ReactJS is to reduce the learning load of development members and to facilitate collaborative work both on the web app and mobile app.

Figure 13.- Learning Curve - React, Angular and Vue

Figure 14.- Code Sharing between ReactJS and React Native

React Hook

The Scrum team decided to use the React API to implement the Hooking technique in the project.

Figure 15. React Hooks

GraphQL

The Scrum team decided to have GraphQL as the query language in the Client Side. GraphQL provides a complete and understandable description of the data.

Figure 16. Comparison of Rest and GraphQL communication.

Django

The Scrum team decided to have Django as the web framework on the server-side. The main reason for the decision to choose Django and ReactJS is to reduce the learning time and facilitate the development thanks to the team's previous experience using Python and Django. Django follows the model-template-view (MVC) architectural pattern.

Figure 17. GraphQl and Django communication

Django Graphene

The Scrum team decided to have Django Graphene as GraphQL functionality in the Django Project.

Figure 18. Django and Graphene

Grommet

The Scrum team decided to have Grommet as the React-based framework that provides accessibility, modularity, responsiveness, and theming in a tidy package. And the grommet designer to make the views.

Figure 19. Grommet Designer

EsLint

The Scrum team decided to have EsLint as the tools for Enforcing coding standards

and Preemptive Error Detection. The main reason to choose this tool is the facility of use.

Figure 20. EsLint, React and Airbnb

Figure 21. EsLint example

Airbnb Style Guide

The Scrum team decided to have Airbnb Style Guide as the React style guide in the project.  This style guide is mostly based on the standards that are currently prevalent in JavaScript, although some conventions (i.e async/await or static class fields) may still be included or prohibited on a case-by-case basis. Currently, anything prior to stage 3 is not included nor recommended in this guide.

Read the full guide in: https://github.com/airbnb/javascript/tree/master/react

Style Guide points:

- Basic Rules

- Class vs React.createClass vs stateless

- Mixins

- Naming

- Declaration

- Alignment

- Quotes

- Spacing

- Props

- Refs

- Parentheses

- Tags

- Methods

- Ordering

- isMounted

Jest

The Scrum team decided to have Jest as JavaScript testing framework It works with projects using: Babel, TypeScript, Node.js, React, Angular and Vue.js. It aims to work out of the box and config free.

Figure 22. EsLint test

Chrome DevTools

The Scrum team decided to have Chrome DevTools as a Web app profiler. Is the easiest   and the documentation is extensive.

Figure 23. Chrome WebTools profiler

Android Profiler

The Scrum team decided to have Android Profiler as a Mobile app profiler. Is the easiest   and the documentation is extensive.

Figure 24. Android Profiler

Django Roles and GraphQL-JWT

The Scrum team decided to have Django Roles as the Roles Control tool and GraphQL-JWT as the Authentication tool.

Figure 25. GraphQL JWT and Django

Windows Server 2003

The Client has Windows Server 2003 as the operating system in the server.

PostgreSQL

The Client indicated the change of the database engine from SQL Server to PostgreSQL.

Pre-Sprint

Meetings

| MEETING | DATE-TIME | TYPE |
| --- | --- | --- |
| Asana migration | 23/06/2020 09:33 PM | Optional |
| Teacher Guide 1 | 24/06/2020 02:45 PM | Feedback |
| Scrum Poker | 26/06/2020 11:00 AM | Obligatory |

Table 6.- Pre Sprint-Meetings

Considerations

- The meeting minutes are in Teams and Click-up.

- The first evidence of these meetings was in Asana but a time later the team migrate to Click-up.

- Redefinition, creation, and estimations of stories were in this period.

Sprint 1

Week 1

- Start of AL-00 story.

- Hard week, the team presents a lot of problems with the platforms and languages.

- Bad estimation of AL-00 story, the configuration, and the familiarization with the languages, frameworks, and tools require more time.

- Click up Migration.

- Define tools, frameworks and technology.

- Define Coding Standards.

- Start report of first partial.

Week 2

- End of AL-00 story.

- Check pull request of Web environment.

- Check pull request of Resident Mobile App environment.

- Check pull request of the Security Staff App environment.

- Definition of Profiling Tool.

- Continues report of first partial.

Week 3

- Continues report of first partial.

- Configuration of the user in the web server. (14/07/2020)

- Configuration of the web server.

- Learn Grommet.

- Start AD-FU-01, AD-FU-02.

- Add PostgreSQL to the project.

- First Partial Report.

- Github Documentation Repo.

- Early Sprint 1 Acceptance Act.

Meetings

| MEETING | DATE-TIME | TYPE |
| --- | --- | --- |
| Daily Scrum 1 | 29/06/2020 07:30 PM | Scrum |
| Daily Scrum 2 | 30/06/2020 07:30 PM | Scrum |
| Teacher Guide 2 | 01/07/2020 03:42 PM | Feedback |
| Daily Scrum 3 | 01/07/2020 07:30 PM | Scrum |
| Daily Scrum 4 | 02/07/2020 07:30 PM | Scrum |
| Daily Scrum 5 | 03/07/2020 07:30 PM | Scrum |
| Technology Meeting 1 | 04/07/2020 12:30 PM | Optional |
| Daily Scrum 6 | 04/07/2020 07:30 PM | Scrum |
| Daily Scrum 7 | 06/07/2020 07:30 PM | Scrum |
| Daily Scrum 9 | 08/07/2020 07:30 PM | Scrum |
| Daily Scrum 10 | - | Scrum |
| Daily Scrum 11 | - | Scrum |
| Daily Scrum 12 | 08/07/2020 07:30 PM | Scrum |
| Daily Scrum 13 | 13/07/2020 07:30 PM | Scrum |
| Daily Scrum 14 | 14/07/2020 07:30 PM | Scrum |
| Daily Scrum 15 | 15/07/2020 08:30 PM | Scrum |

Table 7.- Sprint 1 Meetings

Client Acceptance

- See the full document in the Repository.

ESPOL have a Software Engineering program that consists in two courses in two semesters, the project in the second course is a continuation of the project in the first semester.

PhD. Carlos Mera in the course of Software Engineering II increase teams’ size to 5 members.

In the final of first semester of the year Ecuador was affect with a global pandemic, this pandemic was occasioned for the COVID-19 virus, mobility restrictions were decreed in order mitigate the pandemic. This restriction affects the scope of the project.

The project partial report  is scheduled for July 15 of 2020, this correspond to the middle of third week of the first sprint.